MEETING MINUTES

22/01/26

Attendees: Haris, Adil, Umar

Context: The meeting consisted of discussing potential project options. The group reviewed the various projects to tackle, and we assessed which option suits the groups skill set and strengths.

Additionally, efforts were made to identify and confirm any remaining team members to ensure the group is complete before finalising anything.

29/01/26 met up confirmed roles etc

Attendees: Haris, Umar, Adil, Ali

Context: The group met to discuss and evaluate the project. Members discussed their strengths to determine which role suits them the best. This meeting was the finalization of roles etc before we prepared to meet the client, and we just summarised whose doing what task.

05/02/26 meeting with the client

Attendees: Haris, Umar, Adil

Context: We sat down with the client and listened to the expectations required by the client. Things like a portal, logins, 2FA and more... were just some of the features we had to implement.

12/02/26 Start up

Attendees: Haris, Umar, Adil, Ali, Ronet, Jawad

Context: The team hosted a group call which consisted of discussing the features that definitely need implementing in order to satisfy the client. As a group we highlighted the key features to include and got the ball rolling. Basic portal pages were created including login, registration, and dashboard. Initial styling was applied using Bradford Council’s colour palette to ensure branding consistency and accessibility.

19/02/26 Admin features and data input via map

Attendees: ALL

Context: The admin control panel was developed so that us admins can manage registered users and monitor system activity. An activity logging feature was implemented to record user actions within the system. In addition, a file upload feature was added which allows users to upload datasets in CSV or JSON format, and these files are stored in the database. A manual data entry option was also created so users can add individual location points without needing to upload a file. To support these new features, the database tables were expanded to store uploaded data and track user activity.

26/02/26 Map integration and asset management

Attendees: ALL

Context: The team got Google Maps API integrated into the system to display geographic data on a map. The map shows coordinate points from both uploaded datasets and manually entered data. An asset management system was also developed, which allows users to create, edit, and delete assets. To help organise the assets, categories were introduced. Each category is shown on the map using colour-coded markers. In addition, an admin interface was created so administrators can manage asset categories, including setting custom colours and icons.

05/03/26 Security, accessibility and improvements

Attendees: ALL

Context: Additional security features were added to improve the safety of the system. This included Two-Factor Authentication (TOTP), which allows users to set up extra login protection using a QR code and verification code during login.

The handling of sensitive data in the database was improved by adding encryption helpers to protect important information. The user interface was also updated to make it easier to use and more accessible, especially for visually impaired users. This included clearer error messages and a better overall layout.

PHPMailer was installed to support sending emails in the future, and the system was also prepared for future API integrations so that real-time data imports can be added later.

11/03/26 Final project overview

Attendees ALL

Context: A functional prototype Bradford Portal was successfully developed with secure authentication, administrative controls, data upload capabilities, Google Maps visualisation, and enhanced security features. The system provides a foundation for further development including API integrations, improved accessibility, and full email notification support.v v